CE CANVAS TEMPLATE

# Stakeholder Engagement Plan

Who needs to be heard on this decision, how much it matters to them, and how you will reach the people standard engagement tends to miss.

How to use it.  Work through the sections in order: list, refine, map, reach and review. Replace the grey prompts with your own content and delete the example rows. Treat the plan as a current judgment, not a fixed document: groups are added, renamed and re-placed as the project unfolds.

# 1. The decision

A stakeholder plan is only as good as its decision statement. Settle this first.

| Project |  |
| --- | --- |
| Decision being made | For example: which design concept to progress for the foreshore upgrade |
| Who makes the decision, and when |  |
| Open to influence | What stakeholders can genuinely change |
| Already decided or fixed | Budget, legislation, prior decisions, technical constraints |
| Level of engagement | Inform, consult, involve, collaborate or empower (IAP2 spectrum) |
| Promise to participants | What you commit to do with their input |

# 2. List everyone who might matter

Directly affected people, those who avoid the place or service because of the issue, neighbours, rights-holders, regulators, internal teams and delivery partners.

Practice note.  A stakeholder is anyone this decision could affect, anyone with an interest in it, and anyone who can influence it, including people who would never call themselves a stakeholder. Rights-holders, Traditional Owners and First Nations peoples, have standing wherever they sit on the map.

# 3. Refine: make each group specific enough to plan against

Tighten broad names and resolve overlaps. Split a group only if treating those people separately would change how, when or why you engage them.

- Merge groups you would engage the same way, through the same channel.

- One body per group. A name joined by "and" or a slash is usually two.

- Replace vague interests with the real body or the concrete role. "Parents at Bayside Primary School" can be planned for; "families" cannot.

## Stakeholder register

| Stakeholder group | What's at stake for them | Directly affected? (Y/N) | Stake (L/M/H) | Influence (L/M/H) | Contact or representative |
| --- | --- | --- | --- | --- | --- |
| Parents at Bayside Primary School | Safe walking route to school during construction | Y | H | L | School P&C president |

# 4. Map: place each group by stake and influence

Stake is how much this decision matters to a group. Influence is how much they can change the outcome or its delivery today. Write each group in the cell that matches its placement.

|  | Low stake | Medium stake | High stake |
| --- | --- | --- | --- |
| High influence |  |  |  |
| Medium influence |  |  |  |
| Low influence |  |  |  |

Practice note.  Never lower stake because a group is quiet, small or hard to reach. Reserve high influence for those who can change or block the outcome: decision authorities, statutory consultees, rights-holders and delivery partners. An empty cell is a prompt, not a failure.

# 5. Reach: decide who needs a different approach

Standard methods reach most groups. Flag the ones they may miss, name what gets in the way, and note what could help. Common barriers: access, language, trust, time, awareness, relevance and digital access.

| Group flagged for deliberate outreach | Barrier | What could help | Owner | By when |
| --- | --- | --- | --- | --- |
| Older residents without internet access | Digital access, awareness | Printed feedback form at the library and a drop-in session at the seniors centre | Engagement officer | Week 3 |

Practice note.  Deliberate outreach means more than sending an invitation. Flagging a group commits you to designing a credible pathway for them to participate, and directing extra effort where standard engagement is unlikely to reach them.

# 6. Methods and activities

| Activity | Groups it reaches | Method | Dates | Owner |
| --- | --- | --- | --- | --- |

# 7. Action plan and timeline

Turn the plan into tasks with owners and dates, and mark the milestones decision-makers care about.

| Task | Owner | Start | Due | Depends on | Status |
| --- | --- | --- | --- | --- | --- |
| Confirm the decision space with the project sponsor | Project lead | Week 1 | Week 1 |  | Done |

## Milestones

| Milestone | Date | Who signs off |
| --- | --- | --- |

# 8. Roles and responsibilities

| Role | Name | Responsible for |
| --- | --- | --- |

# 9. Risks and issues

| Risk or issue | Likelihood | Impact | Mitigation | Owner |
| --- | --- | --- | --- | --- |

# 10. Reporting back

How each group will hear what was heard, what changed and what did not, and why.

| What we heard report | When, and where it will be published |
| --- | --- |
| How each group is told | Channels for each stakeholder group, including flagged groups |
| Decision report | For the decision-maker, with the evidence trail |

# 11. Review coverage before you start

Fix or acknowledge each finding. Acknowledged gaps are recorded, not hidden.

☐  No group name is too broad to plan engagement against.

☐  No two groups are the same people under different names.

☐  Every group has a placement for stake and influence.

☐  At least one group is marked as directly affected by the decision. If not, is anyone missing?

☐  Someone has considered who standard engagement might miss.

☐  Every group flagged for deliberate outreach records what gets in the way and what could help.

In CE Canvas.  This plan, the stakeholder map, the tasks and the report back live in one project record. The AI assistant suggests groups you may have missed, reviews placements against practice, and drafts the tasks from your engagement plan. Find out more at cecanvas.com.