**PGE Radio Tower Work Matrix**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **PGE-Owned Radio Towers***Note: All Tasks Will Be Initiated by UAM Wireless*  | **Installation of 3rd Party Cellular Attachments**  | **Modification of 3rd Party Cellular Attachments** | **Repair of 3rd Party Cellular Attachments** | **Tower Modification or Foundation Modification initiated by 3rd party Cellular Attachment Request** |
| General Notifications | * Comms Technical Services
* Comms Engineering
* UAM Wireless
 | * Comms Technical Services
* Comms Engineering
* UAM Wireless
 | * Comms Technical Services
* Comms Engineering
* UAM Wireless
 | * Comms Technical Services
* Comms Engineering
* UAM Wireless
 |
| Design Proposal Approvals | * Comms Engineering
* UAM Wireless
 | * Comms Engineering
* UAM Wireless
 | * Comms Engineering
* UAM Wireless
 | * Comms Engineering
* UAM Wireless
 |
| Structural Analysis | * UAM Wireless to manage SA
* 3rd Party Engineering Firm to perform SA
* Comms Engineering review
 | * UAM Wireless to manage SA
* 3rd Party Engineering Firm to perform SA
* Comms Engineering review
 | NA | * UAM Wireless to manage SA
* 3rd Party Engineering Firm to perform SA
* Comms Engineering review
 |
| Payment Management  | * UAM Wireless
 | * UAM Wireless
 | * UAM Wireless
 | * UAM Wireless
 |
| Construction Management | * UAM Wireless
 | * UAM Wireless
 | * UAM Wireless
 | * Comms Engineering
 |
| Inspection  | * Comms Technical Services
 | * Comms Technical Services
 | NA | * Comms Technical Services (Above ground)
* Comms Engineering (Below ground)
 |