## Slide 1
Explore a wide variety of strategy and planning templates in Aha! FREE for 30-days.
Releases | Start – End Date | Status | Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep | Oct | Nov | Dec
Release 1 | Jan 4 – Apr 10 | 100% |  |  |  |  |  |  |  |  |  |  |  | 
Define | Jan 17 – Jan 27 |  |  |  |  |  |  |  |  |  |  |  |  | 
Design | Jan 28 – Jan Mar 3 |  |  |  |  |  |  |  |  |  |  |  |  | 
Develop | Feb 15 – May 7 |  |  |  |  |  |  |  |  |  |  |  |  | 
Test | Apr 14 – May 25 |  |  |  |  |  |  |  |  |  |  |  |  | 
Launch | June 4 |  |  |  |  |  |  |  |  |  |  |  |  | 
Release 2 | Apr 21 – Oct 28 | 70% |  |  |  |  |  |  |  |  |  |  |  | 
Define | Apr 21 – May 4 |  |  |  |  |  |  |  |  |  |  |  |  | 
Design | Apr 26 – Jul 6 |  |  |  |  |  |  |  |  |  |  |  |  | 
Develop | May 20 – Sep 30 |  |  |  |  |  |  |  |  |  |  |  |  | 
Test | Sep 15 - Oct 25 |  |  |  |  |  |  |  |  |  |  |  |  | 
Launch | Oct 28 |  |  |  |  |  |  |  |  |  |  |  |  | 
Release 2 | May 3 – Dec 14 | 10% |  |  |  |  |  |  |  |  |  |  |  | 
Define | May 3 – Jun 4 |  |  |  |  |  |  |  |  |  |  |  |  | 
Design | Jun 5 – Aug 14 |  |  |  |  |  |  |  |  |  |  |  |  | 
Develop | Jul 10 – Nov 9 |  |  |  |  |  |  |  |  |  |  |  |  | 
Test | Sep 29 – Dec 12 |  |  |  |  |  |  |  |  |  |  |  |  | 
Launch | Dec 14 |  |  |  |  |  |  |  |  |  |  |  |  |