## Slide 1
Enterprise
Portfolio
Program
Team
Individual
Points
Hours (->MW)
Plan Budgets
Identify Epics
Build
3-PI Roadmap
Plan the next Quarter (PI)
Plan the Sprint(s)
Plan Tasks
Identify Features
Estimation Units for demand from work items (and for capacity constraints)
Capacity Planning can occur at each of these steps, performed by the leadership at that level
Identify Stories
Run:
Walk:
Crawl:
MW
MW
Hours (->MW)
Points
Points
Points
Points
Estimation System = “MW/TW”
Estimation System = “MW/TW”
Estimation System = “Points”
Portfolio Configuration

## Slide 2
Portfolio Epic
(Project)
Feature
(JIRA Epic)
Story
Task
To help portfolio leadership to create realistic roadmaps
To help program leadership steer a “reasonable” amount of work to the next PI (as features)
To help team leadership to plan the sprints with a consistent velocity target
To help developers show incremental progress with hour-based tasks
Member-Weeks per Program per PI (converted from hours estimates collected outside JA)
Story points
Hours
After epic has been accepted into portfolio backlog
After feature has been identified, usually as part of a Big Design Up Front
Epic owners, system architects, and program architects
Product managers, working with product architects
After story has been placed into sprint backlog
Product owners, working with developers
After sprint has started
Developers
Forecast tab of the epic
(or the Forecast page directly)
Member Weeks field on Detail tab of the feature
N/A – Points should be entered in JIRA and viewed as read-only in Points field on the Story in JA
N/A – Hours should be entered in JIRA and viewed as read-only in Hours field on the Task in JA
From “Plan Capacity” button in Forecast page
Team Velocity in points (per sprint) is calculated automatically but can be overridden from “Override” button in Backlog->Viewing Stories> Kanban Board:Column View
Team Velocity in Hours (per sprint) is entered for the individual members of the team from the Sprint object
Forecast page
Backlog->Viewing Stories>Kanban Board: Column View)
Capacity Planning page
To help portfolio leadership to anticipate cost and set a target budget
Member Weeks (converted from hours estimates, collected outside JA)
After epic has been pulled from the funnel, with epic in “Intake PI”
Epic owners
Member Weeks field on Detail tab of the epic
Portfolio Room: Resources View
From “Plan Capacity” button in Forecast page (against an Intake program and Intake PI for the Portfolio)
Member Weeks (converted from hours estimates, collected outside JA)
MW->Pts is driven by Estimation Conversions for Fibanocci settings [e.g. if 1 MW = 2.5 story points, then set 1 Fibonacci FP = 0.067 TW
“Override” button in Backlog-> Viewing Features-> Kanban Board:Column View
Program Room-> Program Increment Load-> <gear> Estimated
Estimation Purpose
Estimation Units
When Estimate is Captured
Who Enters the Estimate
Where to Enter Demand in Jira Align
Where to Enter Capacity in Jira Align
Where Capacity Planning is done in Jira Align
Crawl
Work Item Level

## Slide 3
To help portfolio leadership to create realistic roadmaps
To help program leadership steer a “reasonable” amount of work to the next PI (as features)
To help team leadership to plan the sprints with a consistent velocity target
To help developers show incremental progress with hour based tasks
Story points
Hours
After epic has been accepted into portfolio backlog
After feature has been accepted into program backlog
Epic owners, system architects, and program architects
Product managers, working with product architects
After story has been accepted into sprint backlog
Product owners, working with developers
After sprint has started
Developers
Forecast tab of the epic
(or the Forecast page directly)
Member Weeks field on Detail tab of the feature
N/A – Points should be entered in JIRA and viewed as read-only in Points field on the Story in JA
N/A – Hours should be entered in JIRA and viewed as read-only in Hours field on the Task in JA
From “Plan Capacity” button in Forecast page
Team Velocity in points (per sprint) is calculated automatically but can be overridden from “Override” button in Backlog->Viewing Stories> Kanban Board:Column View
Forecast page
Backlog->Viewing Stories>Kanban Board: Column View
Capacity Planning page
To help portfolio leadership to anticipate cost and set a target budget
After epic has been pulled from the funnel, with epic in “Intake PI”
Epic owners
Member Weeks field on Detail tab of the epic
Portfolio Room: Resources View – View the sum of sizes
From “Plan Capacity” button in Forecast page (against an Intake program and Intake PI for the Portfolio)
Member Weeks (converted from team-sprints estimates, collected outside JA)
Member-Weeks per Program per PI (converted from team-sprints estimates collected outside JA)
Member Weeks (converted from team-sprints estimates, collected outside JA)
Program Room-> Program Increment Load-> <gear> Estimated
MW->Pts is driven by Estimation Conversions for Fibanocci settings [e.g. if 1 MW = 2.5 story points, then set 1 Fibonacci FP = 0.067 TW
“Override” button in Backlog-> Viewing Features-> Kanban Board:Column View
To enable points-to-$ conversions, Team Allocations in Hours (per sprint) is entered for the individual members of the team from the Sprint object
Estimation Purpose
Estimation Units
When Estimate is Captured
Who Enters the Estimate
Where to Enter Demand in Jira Align
Where to Enter Capacity in Jira Align
Where Capacity Planning is done in Jira Align
Walk
Work Item Level
Portfolio Epic
Feature
(JIRA Epic)
Story
Task

## Slide 4
Estimation Purpose
Estimation Units
When Estimate is Captured
Who Enters the Estimate
Where to Enter Demand in Jira Align
Where to Enter Capacity in Jira Align
Where Capacity Planning is done in Jira Align
To help portfolio leadership to create realistic roadmaps
To help program leadership steer a “reasonable” amount of work to the next PI (as features)
To help team leadership to plan the sprints with a consistent velocity target
(Anticipated) story points per Program per PI
(Anticipated) Story Points
Story points
After epic has been accepted into portfolio backlog
After feature has been accepted into program backlog
Epic owners, system architects, and program architects
Product managers, working with product architects
After story has been accepted into sprint backlog
Product owners, working with developers
Forecast tab of the epic
(or the Forecast page directly)
Points field on Detail tab of the feature
N/A – Points should be entered in JIRA and viewed as read-only in Points field on the Story in JA
Average Program Velocity (per PI) is calculated automatically but can be overridden from “Override” button in Backlog->Viewing Features-> Kanban Board:Column View
Team Velocity in points (per sprint) is calculated automatically but can be overridden from “Override” button in Backlog->Viewing Stories> Kanban Board:Column View
To enable points-to-$ conversions, Team Allocations in Hours (per sprint) is entered for the individual members of the team from the Sprint object
Backlog->Viewing Epics->Kanban Board: Column View
Backlog->Viewing Features>Kanban Board: Column View
Backlog->Viewing Stories>Kanban Board: Column View)
Run
To help portfolio leadership to anticipate cost and set a target budget
(Anticipated) Story Points
After epic has been pulled from the funnel, with epic in “Intake PI”
Epic owners
Points field on Detail tab of the epic
Portfolio Room: Resources View
Average Program Velocity (per PI) is calculated automatically but can be overridden from “Override” button in Backlog->Viewing Features-> Kanban Board:Column View
Average Program Velocity (per PI) is calculated automatically but can be overridden from “Override” button in Backlog->Viewing Features-> Kanban Board:Column View
Work Item Level
N/A
N/A
N/A
N/A
N/A
N/A
Portfolio Epic
Feature
(JIRA Epic)
Story
Task