## Slide 1: Performance Based Navigation Implementation Process 7100.41A
  Phase 1: Preliminary Activities
  Preliminary Activity
  Design Activities
  Operational Preparation
  Implementation
  Post Implementation Monitoring and Evaluation
  Phase 2: Development Work
    Core Work Group- Internal FAA group
    Establish a Full Work Group (Air Traffic, Flight Procedures, Industry, and Airport Authority)
    Design meetings with industry, air traffic and Airport Authority
    Procedures and/or routes are designed, evaluated, and checked, Community involvement/engagement
    If any changes or amendments are needed FAA provides feedback to the Airport Authority which coordinates with Roundtable.
  Phase 3: Operational Preparation
    Procedure Development
    Operational Activities
      Planning, Air Traffic Training, Automation
  Phase 4: Implementation
    Preparation and Publication Implement Procedures
  Phase 5: Post Implementation
    Monitor and Identify Issues
    Evaluate, Analyze, Redesign (as needed)
    Publish and Implement
*Environmental review runs concurrently with the PBN phases and is completed prior to implementation

## Slide 2: Performance Based Navigation Implementation Process
Note: Activities shown may occur concurrently
7100.41A
Initial
Review
Conduct Baseline Analysis
Continue to Phase 2
Baseline Analysis Report
IFP Gateway
Terminate
No Go
Terminate
Initial Review Form
Proceed No BAR/CWG
Proceed
BAR
Do Not
Proceed
Go
Initial
Decision
OSG-FPT TM
Decision
    Phase 1
- Received 6/14/2022
Current stage

## Slide 3: Purpose: To generate procedures and/or routes that are operationally viable, flyable, and suitable for submission, approval and publication.
Note: Activities shown may occur concurrently
Performance Based Navigation Implementation Process
Establish FWG
Design PBN Routes/Procedures
Continue to
Phase 3
Non-concur
Concur
FWG PBN
Finalization & Consensus
Finalize/ Submit PBN Distribution Package
Distribution Package
Prioritization Team Review and Chart Date Assignment
Aeronautical Information Services (AJV-A)
Development
FWG
Review
Phase 2

## Slide 4: Performance Based Navigation Implementation Process
Developmental and Operational Activities
Aeronautical Information Services (AJV-5) Development
Implementation Planning
Confirm Compliance Activities
Verify Operational Preparations Complete
Complete
Industry Representative Activities
Continue to Phase 4
Notification and Training
Automation
Implementation
Strategy Plan
Note: Activities shown may occur concurrently
Review Operational Preparations
Confirm Complete
Yes
Publish and Implement Routes/ Procedures
Continue to Phase 5
Phase 3
Phase 4
7100.41A
Phase 3 & 4

## Slide 5: Purpose: To generate procedures and/or routes that are operationally viable, flyable, and suitable for submission, approval and publication.
Performance Based Navigation Implementation Process
Phase 5
Implementation Monitoring
Project Complete
Conduct
Post-Implementation
Analysis
Yes
No
Determine Mitigations/ Resolve Issues
Submit to AJV-S-3
Post Implementation Analysis Report
Identify Implementation
Issues

## Slide 6: Setting Expectations
Performance Based Navigation Implementation Process
Website:
JO 7100.41A - Performance Based Navigation Implementation Process – Document Information (faa.gov)
There are no specific timelines to conduct each Phase as the timeline depends on many different factors such as stakeholder schedules, priority work that effects safety and efficiency of the NAS, charting cycles, etc. The average timeline for this type of work is 3-5 years.